# WEBSITE DEVELOPMENT AGREEMENT

Date: 28th January 2026

BETWEEN:

[DERRICK OMWANZA ATANDI]

(WEB AND SOFTWARE DEVELOPER - DEVSECOPs)

AND

Youth Network Integrated Services for Research and Development (YoNISeRD)

(Hereinafter referred to as the "Client")

## 1. SCOPE OF SERVICES

The Developer agrees to provide the following services to the Client:

1.1 Website Design & Development

Development of a responsive, modern website using React.js and Tailwind CSS.

Implementation of the following pages:

Home: Hero section, impact metrics, program highlights.

About Us: Organization history, mission, vision, leadership, awards.

Programs: Detailed breakdown of initiatives.

Our Work: Case studies and gallery.

News/Stories: Dynamic filtering of success stories and updates.

Impact: Data visualization of key metrics.

Contact: Functional contact form and location details.

1.2 Functionality

Mobile-responsive navigation menu.

Contact form with validation.

Integration of "Get Involved" and "Donate" call-to-action sections.

Basic Search Engine Optimization (SEO) setup.

1.3 Additional Deliverables

Linking of contact form to Client's official email address.

Basic security configuration.

Source code handover upon project completion.

## 2. PROJECT TIMELINE

Start Date: [11th Nov 2025]

Estimated Completion Date: [2nd Feb 2026]

Milestones:

Design Approval & Prototype (Completed)

Development Phase (In Progress)

Content Integration & Testing

Final Launch & Handover

## 3. FINANCIAL TERMS

3.1 Total Project Fee

The total fee for the services described in Section 1 is KSh 14,000 (Fourteen Thousand Kenyan Shillings).

3.2 Payment Schedule

Deposit (50%): KSh 7,000 due upon signing this Agreement.

Final Payment (50%): KSh 7,000 due upon successful deployment and handover of the website.

3.3 Payment Method

Payments shall be made via [M-PESA / Bank Transfer] to:

Account Name: [Derrick Omwanza - Equity]

Account Number / Phone: [0750183957648/0713211010]

## 4. CLIENT RESPONSIBILITIES

The Client agrees to:

Provide all necessary text, images, and branding assets (logos, colors) in a timely manner.

Review and provide feedback on development milestones within [3] days of submission.

## 5. INTELLECTUAL PROPERTY

Upon full payment, the Developer assigns to the Client all rights, title, and interest in the custom website design and code.

The Developer retains the right to display the project in their professional portfolio.

## 6. CONFIDENTIALITY

Both parties agree to keep confidential all non-public information obtained during the course of this project, including donor lists, internal strategies, and proprietary data.

## 7. MAINTENANCE & SUPPORT

This Agreement includes a 14-day warranty period after launch to fix any bugs or errors at no additional cost.

Any additional features or major changes requested after the scope defined in Section 1 will be billed separately.

## 8. TERMINATION

Either party may terminate this Agreement with written notice if the other party breaches a material term. In the event of termination by the Client, the Developer shall be paid for all work completed up to the date of termination.

IN WITNESS WHEREOF, the parties have executed this Agreement as of the date first above written.

Signed by the Developer:

_________________________

Name: [Derrick Omwanza Atandi]

Date: 30th January 31, 2026

Signed by the Client (YoNISeRD):

_________________________

Name: [Client Representative Name]

Title: [Title, e.g., Director]

Date: ___________________